# Test Plan — Registration Page Testing — Form Validation & Field Constraints

Source ticket: SCRUM-142 — Registration Page Testing — Form Validation & Field Constraints

Author: QA Team · Date: 2026-06-14 · Status: Draft

## Table of Contents

Objective

Scope

Inclusions

Test Environments

Defect Reporting Procedure

Test Strategy

Test Schedule

Test Deliverables

Entry and Exit Criteria

Test Execution

Test Closure

Tools

Risks and Mitigations

Approvals

## Objective

This test plan covers comprehensive client-side functional and validation testing of the Demo App registration page — a locally served HTML form with 7 input fields and a Terms & Conditions checkbox. The goal is to verify all field-level constraints, inline error messages, password strength indicator, age gate, and success toast against the acceptance criteria defined in SCRUM-142. Two intentional bugs (email and password validation) are documented and will produce known failures until fixed. Testing will produce a Playwright TypeScript automation suite.

URL / System under test: `http://localhost:7000/registration-demo.html` (served via `python -m http.server 7000 --directory c:\ClaudeCodeMasterclass`)

## Scope

Functional Testing — Verify all 8 form inputs (First Name, Last Name, Email, Mobile, DOB, Password, Confirm Password, T&C checkbox) accept valid data and reject invalid data per acceptance criteria.

Data Validation Testing — Verify exact error message text for every invalid scenario: name min-length, email format, mobile 10-digit rule, age gate (≥18), password strength, confirm password match, T&C required.

Error Handling Testing — Verify inline errors appear on blur/submit; verify form does NOT submit when any field fails.

Edge Case Testing — Boundary values: exactly 18 years old DOB (PASS), 17y11m DOB (FAIL); 1-char name (FAIL); 10-digit mobile with trailing letter (FAIL).

Security Testing — SQL injection and XSS payloads in all text fields must be rejected or sanitised without crashing the form.

Regression Testing — Re-run full suite after BUG-A (email) and BUG-B (password) fixes to confirm validation now works.

Scope may evolve during testing. Out of scope: backend/API, server-side validation, database persistence, email verification.

## Inclusions

First Name / Last Name Validation

Valid: `Rahul` → PASS

1-char input `R` → FAIL: "Enter your first name (letters only, min 2 chars)"

Digits `123` → FAIL

Empty field → FAIL

Email Address Validation

Valid: `rahul@example.com` → PASS

`rahul@` → FAIL: "Enter a valid email address (e.g. name@domain.com)"

`rahul@nodot` → FAIL: same error

`@only` → FAIL: same error

`notanemail` (no @) → FAIL: same error

Known BUG-A: current `validateEmail()` only checks `@` presence — above invalid cases currently PASS (bug)

Mobile Number Validation

Valid: `9876543210` (10 digits) → PASS

`98765` (5 digits) → FAIL: "Enter a valid 10-digit mobile number"

`abcdefghij` (letters) → FAIL

`9876543210a` (10 digits + letter) → FAIL

Date of Birth — Age Gate

DOB making user exactly 18 → PASS

DOB making user 17 years 11 months → FAIL: "You must be at least 18 years old to register"

Password Strength Validation

`Password1!` → PASS (upper + lower + digit + special, length ≥ 8)

`password` → FAIL (missing uppercase, digit, special)

`PASSWORD1` → FAIL (missing lowercase, special)

`Pass1` → FAIL (length < 8)

`Pass word1!` → FAIL (contains space)

Live strength indicator updates as user types

Known BUG-B: current `validatePassword()` only checks `length >= 8` — weak passwords currently PASS (bug)

Confirm Password

Matching passwords → PASS

Non-matching → FAIL: "Passwords do not match"

Terms of Service Checkbox

Unchecked on submit → FAIL: "You must accept the Terms of Service to continue"

Checked → PASS

Success State

All fields valid + terms checked → Toast: "✅ Account created successfully! Welcome aboard."

Form resets after success submission

Security

SQL injection in name/email/mobile fields → rejected, no crash

XSS `<script>alert('xss')</script>` in text fields → sanitised, no execution

## Test Environments

| Name | Env URL |
| --- | --- |
| Local Dev | http://localhost:7000/registration-demo.html |
| Pre-Prod | (not applicable — local demo only) |

Server start command:

```bash

python -m http.server 7000 --directory c:\ClaudeCodeMasterclass

```

Platform / browser matrix

Chromium (Desktop Chrome) — primary

Firefox (Desktop Firefox)

WebKit (Desktop Safari)

## Defect Reporting Procedure

Defect criteria: field accepts invalid input, error message missing/wrong text, form submits when it shouldn't, success toast doesn't appear, known bugs BUG-A/BUG-B not yet fixed.

Reporting: Jira bug with summary, exact steps, expected vs actual error text, screenshot.

Triage: severity (blocker for submit bypass, major for wrong error text, minor for UI).

Tooling: JIRA — project SCRUM.

Roles / POCs:

| Area | POC |
| --- | --- |
| Frontend / Validation Logic | (assumed — confirm) |
| QA Automation | (assumed — confirm) |

Known bugs already filed: BUG-A (email) and BUG-B (password) — do NOT re-file; link test failures to existing bugs.

## Test Strategy

Step 1 — Design.

Equivalence Class Partitioning: valid / invalid per field

Boundary Value Analysis: min-length names (1 char FAIL, 2 chars PASS), DOB boundary (18y exact PASS, 17y11m FAIL), mobile length (9 digits FAIL, 10 PASS, 11 FAIL)

Decision Table: all combinations of empty fields on submit

Error Guessing: space in password, special chars in name, mixed case mobile

Exploratory: paste attacks, rapid re-submit, tab-order validation

Step 2 — Execution flow.

Start local server. Confirm page loads at localhost:7000.

Smoke: fill all valid data → submit → assert success toast.

Full suite: one field invalid at a time → assert correct error per field.

BUG-A / BUG-B scenarios: execute and mark BLOCKED (known bugs).

Security: SQL injection + XSS per text field.

Retest after bug fixes; run regression.

Step 3 — Best practices.

Use `pressSequentially()` for constraint tests (not `fill()`) per ANTI-HALLUCINATION Rule 18.

Run headed mode first to verify error element selectors are correct.

Assert exact error message text — not just element visibility.

## Test Schedule

| Task | Dates |
| --- | --- |
| Creating Test Plan | 2026-06-14 |
| Test Case Creation | (assumed — confirm) |
| Test Case Execution | (assumed — confirm) |
| Bug Fix Retest (BUG-A, BUG-B) | (after fixes deployed) |
| Summary Reports Submission | (assumed — confirm) |

Estimated duration: 1 sprint (assumed — confirm).

## Test Deliverables

Test Plan (this document)

Playwright TypeScript test suite (registration form spec)

Defect Reports — Jira bugs (BUG-A email, BUG-B password already filed)

Test Summary Report — pass/fail per field, known-bug impact

## Entry and Exit Criteria

### Requirement Analysis

Entry: SCRUM-142 acceptance criteria reviewed; local server accessible.

Exit: All field constraints and error texts understood; BUG-A and BUG-B documented.

### Test Execution

Entry: Local server running at localhost:7000; Playwright suite scaffolded.

Exit: All test cases executed; pass/fail recorded; known-bug failures linked to existing Jira bugs.

### Test Closure

Entry: Execution complete; defect reports ready.

Exit: Test Summary Report delivered; BUG-A and BUG-B retested after fix; regression clean.

## Tools

Jira — bug tracking (project: SCRUM)

Playwright (TypeScript) — automation framework

Python http.server — local file server for demo page

Playwright HTML Reporter — result reporting

Playwright Trace Viewer — debugging failures

## Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Local server not running | Add server-start check to test setup; document in README |
| BUG-A / BUG-B cause test failures | Mark as BLOCKED, link to known bugs; don't modify assertions |
| Port 7000 already in use | Use alternate port; update baseURL in playwright config |
| DOB boundary depends on test run date | Compute DOB dynamically in test (today - 18 years) |
| Non-availability of a resource | Backup resource planning |

## Approvals

Documents sent for approval before proceeding:

Test Plan

Test Cases

Test Summary Report

Testing continues to next step only once approvals are done.