# Test Plan — TTACart E-Commerce Application

Source ticket: SCRUM-178 — TTACart E-Commerce Application — Product Requirements

Author: QA Team · Date: 2026-06-14 · Status: Draft

## Table of Contents

Objective

Scope

Inclusions

Test Environments

Defect Reporting Procedure

Test Strategy

Test Schedule

Test Deliverables

Entry and Exit Criteria

Test Execution

Test Closure

Tools

Risks and Mitigations

Approvals

## Objective

This test plan covers end-to-end functional verification of TTACart, a web-based e-commerce demo application used for QA automation practice with Playwright. The goal is to validate the complete shopping flow — authentication, product browsing, cart management, checkout, and order confirmation — across all supported user personas. Testing will produce a Playwright TypeScript automation suite covering all 7 application pages (SCRUM-179 to SCRUM-185) and ensure each persona behaves as specified in the acceptance criteria.

URL / System under test: https://app.thetestingacademy.com/playwright/ttacart

## Scope

Functional Testing — Verify all 7 pages (Login, Inventory, Product Detail, Cart, Checkout Step 1 & 2, Confirmation) work as specified in SCRUM-179–185 requirements.

Data Validation Testing — Validate form fields (Login, Checkout Step 1) enforce required-field rules and show correct error messages on empty submission.

Error Handling Testing — Verify lockedoutuser gets rejected with error message; invalid credentials rejected; empty field submissions blocked.

Security Testing — Confirm unauthenticated users cannot access protected pages (/inventory, /cart, /checkout-*); session cleared on logout.

Regression Testing — Re-run full E2E flow after any fix to ensure cart state, badge count, and navigation remain consistent.

Edge Case Testing — Empty cart checkout attempt; adding same item multiple times; back-navigation mid-checkout; performanceglitchuser timing.

Compatibility Testing — Test across Chromium, Firefox, WebKit (Playwright projects) on desktop viewport.

Ad Hoc / Exploratory Testing — Explore problemuser, erroruser, and visual_user scenarios for unexpected broken states.

Scope may evolve during testing based on feedback, changing requirements, or discoveries. Review and adjust throughout the phase.

## Inclusions

Authentication (Login Page — SCRUM-179)

Verify login form renders: username field, password field, Login button

Login with standarduser / ttasecret → redirects to /inventory

Login with lockedoutuser → rejected, error message shown (no redirect)

Login with invalid credentials → rejected, error message shown

Submit with empty username → validation error shown

Submit with empty password → validation error shown

Login with performanceglitchuser → succeeds but with noticeable delay

Login with problemuser, erroruser, visual_user → session established (broken state scenarios covered in exploratory)

Inventory / Products Page (SCRUM-180)

Page heading "Products" visible on load

Product grid renders with name, price, description, image, "Add to Cart" per card

Sorting dropdown: all 4 options (Name A→Z, Name Z→A, Price low→high, Price high→low) reorder correctly without page reload

Default sort on load is Name (A to Z)

"Add to Cart" → button changes to "Remove", cart badge increments

"Remove" → button reverts to "Add to Cart", cart badge decrements

Clicking product name or image → navigates to /item/{id}

Cart icon in header → navigates to /cart

Unauthenticated direct URL access → redirects to login

Product Detail Page (SCRUM-181)

Product name, description, price, image all visible

"Add to Cart" → cart badge updates

"Back to Products" link → returns to /inventory, cart state preserved

Cart Page (SCRUM-182)

"Your Cart" heading present

All added items listed with name, description, price, quantity

Per-item "Remove" → removes item, badge decrements

Empty cart → appropriate empty state message shown

"Continue Shopping" → /inventory

"Checkout" (with items) → /checkout-step-one

Cart badge in header matches line item count

Checkout Step One — Customer Information (SCRUM-183)

Heading "Checkout: Your Information" present

First Name, Last Name, Postal Code fields all present and fillable

Submit with empty First Name → validation error

Submit with empty Last Name → validation error

Submit with empty Postal Code → validation error

All fields filled → Continue → /checkout-step-two

Cancel → returns to /cart

Checkout Step Two — Order Overview (SCRUM-184)

Heading "Checkout: Overview" present

All cart items listed with name, description, quantity, price

Payment Information section present

Shipping Information section present

Item subtotal = sum of individual prices (math verified)

Tax amount shown

Order total = subtotal + tax (math verified)

"Finish" → /checkout-complete

"Cancel" → /inventory

Order Confirmation (SCRUM-185)

"Thank you for your order!" message present

Exact dispatch text: "Your order has been dispatched, and will arrive just as fast as the TTA Express pony can get there!"

"Back Home" link → /inventory

Cart badge resets to 0 after order placed

Cross-Page / Navigation

Cart badge count consistent across all pages throughout full flow

Header and cart icon persist on all authenticated pages

Session cleared on logout → redirected to login

## Test Environments

| Name | Env URL |
| --- | --- |
| QA / Demo | https://app.thetestingacademy.com/playwright/ttacart |
| Pre-Prod | (assumed — confirm if separate pre-prod exists) |

Test credentials:

| Username | Password | Expected behavior |
| --- | --- | --- |
| standard_user | tta_secret | Full access — golden path |
| lockedoutuser | tta_secret | Login rejected |
| problem_user | tta_secret | Login passes; UI issues expected |
| performanceglitchuser | tta_secret | Login slow; functional |
| error_user | tta_secret | Login passes; errors expected |
| visual_user | tta_secret | Login passes; visual defects expected |

Platform / browser matrix

Chromium (Desktop Chrome) — primary

Firefox (Desktop Firefox)

WebKit (Desktop Safari)

Mobile viewport — (assumed — confirm if mobile testing in scope)

Automation framework: Playwright TypeScript, headed + headless modes

## Defect Reporting Procedure

Defect criteria: deviation from SCRUM-179–185 requirements, broken navigation, incorrect badge counts, wrong error messages, math errors in price totals.

Reporting: Jira bug with title, reproduction steps, expected vs actual, screenshot/video attached.

Triage: assign severity (blocker / critical / major / minor) + priority; route to dev.

Tooling: JIRA — project SCRUM.

Roles / POCs:

| Area | POC |
| --- | --- |
| Frontend / UI | (assumed — confirm) |
| QA Automation | (assumed — confirm) |
| DevOps / Env | (assumed — confirm) |

Communication: Daily defect status update in team channel; end-of-cycle summary email.

Metrics: defects found per page, severity distribution, time-to-resolve.

## Test Strategy

Step 1 — Design. Create test scenarios and cases per page using:

Equivalence Class Partitioning (valid/invalid inputs for login form, checkout form)

Boundary Value Analysis (empty fields, max-length inputs)

Decision Table (all 6 user personas × login outcomes)

State Transition (cart badge state: 0 → N → 0 through add/remove/order-complete)

Use Case testing (full E2E golden path for standard_user)

Error Guessing (what happens on direct URL access when logged out; checkout with empty cart)

Exploratory testing (problemuser, erroruser, visual_user broken states)

Step 2 — Execution flow.

Smoke test: standard_user login → add 1 item → checkout → confirm. If this fails, block further testing.

On stable build: run all 7 page test suites sequentially, then full E2E flows.

Run across Chromium, Firefox, WebKit in parallel (Playwright projects).

Log bugs per session in Jira SCRUM project.

Retest fixed bugs; regression run after each fix batch.

Step 3 — Best practices.

All tests run in headed mode first for visual verification (ANTI-HALLUCINATION Rule 17).

Playwright `--headed` for selector verification; headless for CI runs.

Each test isolated: fresh login per test (no shared session state).

Screenshots captured for both PASS and FAIL results.

## Test Schedule

| Task | Dates |
| --- | --- |
| Creating Test Plan | 2026-06-14 |
| Test Case Creation | (assumed — confirm sprint dates) |
| Test Case Execution | (assumed — confirm sprint dates) |
| Summary Reports Submission | (assumed — confirm sprint dates) |

Estimated duration: 1–2 sprints (assumed — confirm).

## Test Deliverables

Test Plan (this document) — `SCRUM-178-test-plan.md` / `.docx`

Test Cases — Jira Stories SCRUM-179 to SCRUM-185 (already created)

Playwright automation suite — TypeScript, covering all 7 pages

Defect Reports — Jira bugs filed under SCRUM project

Test Summary Report — pass/fail counts per page, defect list, recommendations

## Entry and Exit Criteria

### Requirement Analysis

Entry: Testing team has access to SCRUM-178 Epic and child stories (SCRUM-179–185).

Exit: Requirements reviewed; all ambiguities raised; test plan approved.

### Test Execution

Entry: Playwright test suite scaffolded; test environment accessible at https://app.thetestingacademy.com/playwright/ttacart; all 6 user credentials confirmed working.

Exit: All test cases executed; pass/fail recorded per test ID; all defects logged in Jira.

### Test Closure

Entry: Test execution complete; defect reports ready.

Exit: Test Summary Report delivered; open defects triaged and accepted/deferred by product owner.

## Test Execution

| Page | Jira Story | Test IDs | Priority |
| --- | --- | --- | --- |
| Login | SCRUM-179 | LGN-01 to LGN-11 | High |
| Inventory | SCRUM-180 | INV-01 to INV-15 | High |
| Product Detail | SCRUM-181 | PDP-01 to PDP-08 | Medium |
| Cart | SCRUM-182 | CRT-01 to CRT-09 | High |
| Checkout Step 1 | SCRUM-183 | CHK1-01 to CHK1-10 | High |
| Checkout Step 2 | SCRUM-184 | CHK2-01 to CHK2-10 | High |
| Confirmation | SCRUM-185 | CONF-01 to CONF-06 | High |

Total requirement IDs to cover: 69 across 7 pages.

## Test Closure

All planned test cases executed

All defects logged; severity/priority assigned

Regression pass completed after final fix batch

Test Summary Report reviewed by QA lead

Automation suite committed to repository

Stakeholder sign-off received

## Tools

Jira — test case management, bug tracking (project: SCRUM)

Playwright (TypeScript) — test automation framework

Playwright HTML Reporter — test result reporting

Playwright Trace Viewer — debugging failures

VS Code / Claude Code — test authoring environment

Screenshot tool (built-in Playwright `--screenshot=on`)

Word/Excel — test plan documentation

## Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Non-availability of a resource | Backup resource planning; pair testing |
| Demo app URL unavailable / changed | Test locally if static files available; check with TTA team |
| Less time for testing | Prioritize golden path (standard_user E2E) first; defer edge cases |
| problemuser / erroruser behavior undocumented | Exploratory session first; document observed behavior as baseline |
| Cart state persists across tests (session bleed) | Use fresh login + `storageState` reset per test; or call Reset App State via menu |
| Performance glitch user causes test timeouts | Increase Playwright `navigationTimeout` for this persona specifically |
| Visual user defects are subjective | Define screenshot baseline; use Playwright visual comparison |

## Approvals

Documents sent for approval before proceeding to the next step:

Test Plan (this document)

Test Cases (Jira SCRUM-179 to SCRUM-185)

Automation test results

Test Summary Report

Testing continues to the next step only once approvals are done.