# Test Plan — Facebook Login Page Testing

Source ticket: SCRUM-68 — Facebook Login Page Testing

Author: QA Team · Date: 2026-06-14 · Status: Draft

## Table of Contents

Objective

Scope

Inclusions

Test Environments

Defect Reporting Procedure

Test Strategy

Test Schedule

Test Deliverables

Entry and Exit Criteria

Test Execution

Test Closure

Tools

Risks and Mitigations

Approvals

## Objective

This test plan covers functional, validation, and security testing of the Facebook login page (https://www.facebook.com). Testing validates the login form (email/mobile + password), authentication flow, "Forgot password?" link navigation, "Create new account" link navigation, and multi-language support. 17 test cases (TC-001 to TC-017) are automated in `login.spec.ts` using Playwright TypeScript.

URL / System under test: https://www.facebook.com

## Scope

Functional Testing — Verify login form renders (email/mobile input, password input, Log In button); verify "Forgot password?" and "Create new account" links navigate correctly.

Data Validation Testing — Verify invalid email format, wrong password, empty fields produce appropriate error responses.

Error Handling Testing — Verify login rejected on invalid credentials with visible error message.

Security Testing — SQL injection and XSS in email and password fields.

Compatibility Testing — Run across Chromium, Firefox, WebKit with language-agnostic selectors (page may render in Gujarati or other locales).

Regression Testing — Re-run after Facebook page structure changes.

Out of scope: actual Facebook session, post-login dashboard, mobile app, 2FA flow.

## Inclusions

DOM Verification

Email/mobile input field present (TC-001)

Password input field present

"Log In" button visible and enabled

"Forgot password?" link present

"Create new account" link present

Language selector present

Login Behavior

Valid email + correct password → authentication attempt (may hit CAPTCHA in automation — expected)

Invalid email format → error shown

Valid email + wrong password → "Wrong password" or equivalent error

Empty email → validation error

Empty password → validation error

Valid mobile number + correct password → authentication attempt

Navigation Links

"Forgot password?" → navigates to forgot-password flow

"Create new account" → navigates to registration page/modal

Language Support

Language selector clickable; page re-renders in selected language

Security

SQL injection in email field → no execution

XSS in password field → no alert fires

## Test Environments

| Name | Env URL |
| --- | --- |
| Production | https://www.facebook.com |
| Pre-Prod | (not applicable — live site) |

Platform / browser matrix

Chromium — primary

Firefox

WebKit

Important: Page may display in Gujarati or another locale. All selectors must use `name`, `type`, `role` attributes — NOT visible text content.

## Defect Reporting Procedure

Defect criteria: form field missing, login proceeds on empty input, error message absent, navigation link broken, security payload executes.

Reporting: Jira bug — summary, steps, expected vs actual, screenshot.

Tooling: JIRA — project SCRUM.

Roles / POCs:

| Area | POC |
| --- | --- |
| QA Automation | (assumed — confirm) |
| Test Lead | (assumed — confirm) |

## Test Strategy

Step 1 — Design.

Equivalence Class Partitioning: valid/invalid email formats, correct/wrong password, empty vs filled

Boundary Value Analysis: minimum password length, email with/without domain

Error Guessing: email with spaces, password with only spaces, very long strings

Exploratory: double-click Log In, rapid Enter key submit, paste credentials

Step 2 — Execution flow.

Navigate to facebook.com; confirm login form renders.

Smoke: assert email field + password field + Log In button present (TC-001).

Full suite: TC-001 to TC-017 in headed mode.

Security tests last.

Classify failures: Facebook change vs test issue vs real bug.

Step 3 — Best practices.

Selectors: `input[name="email"]`, `input[name="pass"]`, `button[name="login"]` — attribute-based.

`networkidle` wait after submit (JS-heavy SPA).

Security: assert `page.on('dialog')` never fires during XSS tests.

## Test Schedule

| Task | Dates |
| --- | --- |
| Creating Test Plan | 2026-06-14 |
| Test Case Creation | (TC-001 to TC-017 already in SCRUM-68 children) |
| Test Case Execution | (assumed — confirm) |
| Summary Reports Submission | (assumed — confirm) |

Estimated duration: 1 sprint (assumed — confirm).

## Test Deliverables

Test Plan (this document)

Playwright spec: `Playwright Automation Framework/tests/ui/login.spec.ts` (TC-001 to TC-017)

POM: `src/pages/LoginPage.ts` (`createAccountLink` — `<a>` tag, not button)

Defect Reports — new Jira bugs per failure

Test Summary Report

## Entry and Exit Criteria

### Requirement Analysis

Entry: SCRUM-68 scope reviewed; Facebook login page accessible; locale noted.

Exit: 17 test scenarios understood; attribute-based selector strategy confirmed.

### Test Execution

Entry: Playwright suite ready; Facebook.com accessible in headed mode.

Exit: TC-001 to TC-017 executed; pass/fail recorded; failures classified.

### Test Closure

Entry: Execution complete; defects filed.

Exit: Test Summary Report delivered; open defects triaged.

## Tools

Jira — bug tracking (project: SCRUM)

Playwright (TypeScript) — `tests/ui/login.spec.ts`

Playwright HTML Reporter + Trace Viewer

## Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Facebook selector changes | Re-verify in headed mode; update POM |
| Locale renders non-English text | Attribute selectors only — never text-based |
| CAPTCHA blocks login flow | Document; test DOM/validation layer only |
| `createAccountLink` is `<a>` not `<button>` | POM correctly uses `createAccountLink` (verified 2026-06-11) |
| Non-availability of resource | Backup resource planning |

## Approvals

Documents sent for approval before proceeding:

Test Plan

Test Cases (TC-001 to TC-017)

Test Summary Report

Testing continues to next step only once approvals are done.